27 May 2026

### 1. Infrastructure & Version Control (Git + GitHub)

What was done:

- Subtask 1A: Git Installation: Installed Git for Windows, configuring it to automatically translate Windows line endings (CRLF) to Unix line endings (LF) to ensure compatibility with cloud servers.

- Subtask 1B: Local Initialization: Initialized the Next.js folder as a Git repository (git init), staged the files, and created the initial commit.

- Subtask 1C: Remote Linking: Created an empty repository on GitHub (ayush18082002/billing-system) and linked the local terminal to the cloud repository using git remote add origin.

Major Challenges Faced:

- Challenge: Git Identity Error. When attempting the first commit, Git blocked the action with an "Author identity unknown" error.

- Resolution: We paused the commit process and ran the git config --global commands to register your email and name, establishing your developer identity locally.

- Challenge: Missing Remote Repository. We attempted to push the code to the cloud before the actual "bucket" existed on GitHub.

- Resolution: We stepped back, opened the browser, created a strictly empty repository (ensuring no default READMEs or .gitignore files were created to avoid merge conflicts), and successfully pushed the code.

### 2. CI/CD Pipeline Deployment (Vercel)

What was done:

- Subtask 2A: Authentication: Connected your GitHub account directly to Vercel via OAuth.

- Subtask 2B: Project Import: Imported the billing-system repository into Vercel.

- Subtask 2C: Automated Build: Triggered the initial deployment, allowing Vercel to automatically detect the Next.js framework, build the production assets, and assign a live SSL-secured URL.

Major Challenges Faced:

- None. Because we handled the line-ending configurations perfectly during the Git installation, Vercel's build process executed flawlessly on the first attempt without any crashing.

### 3. Database Architecture (Supabase SQL)

What was done:

- Subtask 3A: Master Data Upgrades: Altered the existing customers table to add the other_details column mapped out in your PRD.

- Subtask 3B: Sales Module Creation: Built the relational invoices table to capture all logistics, transport, and consignee data.

- Subtask 3C: Accounting Standards Implementation: Engineered the invoice_items table. Instead of relying purely on front-end math, we architected the table to take a permanent "snapshot" of the exact tax percentages and amounts at the time of creation.

- Subtask 3D: Security (RLS): Executed SQL policies to enable Row Level Security across all 5 tables, restricting read/write access strictly to authenticated users.

Major Challenges Faced:

- Challenge: Relational Dependency Error. When running the SQL for the invoice tables, the database threw a fatal error: ERROR: 42P01: relation "invoices" does not exist.

- Resolution: The database was protecting its own integrity. Because invoice_items relies on invoices existing first (Foreign Key), running them out of order caused a crash. We combined the SQL into a single, sequentially ordered script that built the parent table before the child table, resolving the error instantly.

- Challenge: Open Security Posture. We realized the tables were initially created without security locks.

- Resolution: We audited the task list, recognized the missing step, and immediately ran the ENABLE ROW LEVEL SECURITY script to lock the front door of the database.

28 May 2026

### 1. Tasks Completed

- Customer Master Module: End-to-end implementation (Frontend UI + Database configuration).

- Product Master Module: End-to-end implementation.

- Global Application Shell: UI restructuring for persistent navigation.

- Database Synchronization: Re-architecting Supabase foreign keys and column data types.

### 2. Specifics of Tasks

- Customer Module: Created a centralized hub to manage client data. Includes a Data Grid to view active clients, an Add/Edit Modal for data entry (Business Name, Contact, Email, Phone, PAN, GSTIN, Billing Address), a type-to-search State dropdown, and a global search bar.

- Product Module: Created a centralized inventory hub. Includes a Data Grid, an Add/Edit Modal (Product Code/SKU, Name, Utility, UoM, GST Rate), duplicate SKU prevention, and a global search bar.

- App Shell: Built a persistent Layout wrapper containing a fixed left-hand Sidebar for routing and a Top Header, ensuring pages switch instantly without full browser reloads.

### 3. Actions (Granular) to Complete Each Task

Customer Module Actions:

- Database: Added pan (text) and is_active (boolean, default: true) columns to the customers table in Supabase.

- State Management: Initialized React useState hooks for form data, modal visibility, and dataset storage (customersList).

- Data Fetching: Wrote fetchCustomers() using supabase.from('customers').select().eq('is_active', true) to populate the grid.

- Frontend Validation: Added JavaScript length checks inside handleSubmit to strictly enforce 15-character GSTINs and 10-character PANs, blocking the database request if invalid.

- Search Logic: Implemented a client-side .filter() function on the customersList array, cross-referencing user keystrokes against Name, Email, Phone, PAN, and GSTIN in real-time.

- Soft Delete: Mapped the "Archive" button to a Supabase .update({ is_active: false }) query rather than a destructive .delete() query.

Product Module Actions:

- Database: Verified/Created products table schema (product_code, name, utility, uom, gst_rate, is_active).

- Architecture Replication: Duplicated the proven Data Grid and Modal structure from the Customers module.

- Duplicate Prevention: Engineered a .some() array method check inside handleSubmit to scan existing product codes and block the save if the code already exists (excluding the currently edited ID).

App Shell Actions:

- Component Creation: Created /components/AppLayout.tsx utilizing Tailwind CSS for a fixed flexbox layout (Sidebar + Main Content area).

- Routing: Integrated next/link for Sidebar buttons and next/navigation (usePathname) to dynamically highlight the currently active page.

- Next.js Integration: Modified app/layout.tsx to wrap the {children} prop inside the new <AppLayout>, applying the shell globally.

### 4. What Challenges Faced

- Foreign Key Constraint Violations: The most critical blocker occurred when saving a Customer. The database rejected the save because the state ID passed by React was not recognized by the state_master table, even though the ID was mathematically correct.

- Data Type Mismatches: Discovered that the Supabase Foreign Key linking customers to state_master was broken because the target column (state_master.id) was a uuid, while the origin column (customers.state) was inadvertently set to a different data type.

- Framework Error Masking: The Next.js error boundary intercepted the raw PostgreSQL database errors, rendering a blank {} overlay on the screen, completely hiding the actual cause of the database failure.

- UI/UX Search Limitations: Standard HTML <select> elements could not support "type-to-search" functionality, which is mandatory for navigating long lists like Indian States or active Customers.

### 5. Actions to Mitigate the Problems

- Type Synchronization (Database Fix): Accessed the Supabase Table Editor and explicitly reformatted the customers.state column to strictly match the uuid data type, securely re-establishing the relational link.

- Console Interception (Error Fix): Bypassed the Next.js visual error overlay by utilizing browser Developer Tools to intercept the network payload, exposing the raw details: 'Key (state)=(...) is not present...' SQL error.

- Ghost Data Purge (State Fix): Instructed the browser to perform hard refreshes (Ctrl + F5) to dump outdated React state memory and force the UI to hydrate exclusively with live UUIDs generated by Supabase.

- Library Implementation (UI Fix): Installed react-select via NPM. Mapped the raw Supabase state data into the strict { value: id, label: name } array format required by the library, successfully rendering a searchable dropdown.

29 May 2026

### Tasks Taken Today

- Finalized the Quotation Creation Engine: Upgraded the data entry form to handle complex dispatch/consignee logic and real-time tax calculations.

- Built the Quotations Dashboard: Created the master grid to view, search, and archive generated quotations.

- Developed the Print/PDF Engine: Built a pixel-perfect, GST-compliant A4 Tax Invoice layout that leverages the browser's native print capabilities.

### 2. Granular Subtasks Defined

- Implement dynamic Tax Shifting (switching between CGST/SGST and IGST) based on comparing the Consignee's state to the Company's home state.

- Replace standard HTML dropdowns with searchable react-select components for Customers, Products, and States.

- Combine Product Utility (Category) and Product Name into a single searchable dropdown label.

- Establish a routing pipeline: Save a quote -> Redirect to Dashboard -> Click View -> Open Print Layout.

- Format the Print View into a strict, closed-grid table with specific sections (Bank Details, Terms, Reverse Charge, Signatures).

- Add a script to automatically convert the Grand Total into Indian words (Lakhs/Crores).

- Implement a "Soft Delete" (Archive) function so quotes can be hidden without destroying relational database records.

### 3. Steps Taken to Complete the Task

- Restructured Routes: Moved the massive generator code from app/quotations/page.tsx into app/quotations/new/page.tsx to clear the root route for the Dashboard.

- Database Updates: Altered the Supabase schema to include an is_active boolean column on the quotations table.

- Dashboard Construction: Wrote a fetch query that pulls only active quotes, joins the customer's business name, and mapped it to a clean HTML table with a search filter.

- Print Engine Integration: Injected a dangerouslySetInnerHTML style block using @media print CSS to hide the Next.js navigation and sidebar during printing, isolating just the invoice wrapper.

- Math Logic: Built the numberToWords helper function and embedded dynamic tax rows directly inside the .map() function for the line items.

### 4. Challenges Faced

- Dropdowns Loading Empty: The State dropdown was initially blank despite data existing in the database.

- Next.js Caching Errors: Got a "default export is not a React Component" red screen after shuffling the folder structure.

- Supabase Relationship Ambiguity: The dashboard crashed with a "more than one relationship was found" error when trying to fetch the Customer's name alongside the Quotation.

- Query Crashes: A "column created_at does not exist" error broke the dashboard loading sequence.

- Print View UI Bleed: Clicking "Print" captured the entire web app interface (dark sidebar, headers) instead of just the document.

- CSS Grid Gaps: The vertical borders in the invoice line-items table were floating and not connecting to the bottom total row.

### 5. How We Tackled Those

- Dropdown Fix: Realized the database column was named state_name instead of name. Updated the react-select mapping logic to target the correct column, and ran SQL to disable RLS on the state_master table.

- Cache Clear: Restarted the local Turbopack dev server to force Next.js to recognize the new folder structure.

- Foreign Key Resolution: Realized the database had two separate foreign keys linking the tables. Fixed the Next.js query by explicitly calling out the correct bridge using customers!fk_quotation_customer(business_name).

- Query Fix: Removed the .order('created_at') requirement from the fetch call since that default column wasn't present in the table.

- Print Isolation: Wrote strict @media print CSS to forcefully apply visibility: hidden to the body and visibility: visible to the #printable-invoice div, positioning it absolute top-left.

- Grid Closure Fix: Removed the hardcoded min-h-[250px] from the table container and deleted the empty <tr> spacer rows so the CSS grid would dynamically snap to the exact height of the rendered items.